## Slide 1: Chapter 24
Project Management Concepts

## Slide 2: The Four P’s
People — the most important element of a successful project
Product — the software to be built
Process — the set of framework activities and software engineering tasks to get the job done
Project — all work required to make the product a reality

## Slide 3: Stakeholders
Senior managers who define the business issues that often have significant influence on the project.
Project (technical) managers who must plan, motivate, organize, and control the practitioners who do software work.
Practitioners who deliver the technical skills that are necessary to engineer a product or application.
Customers who specify the requirements for the software to be engineered and other stakeholders who have a peripheral interest in the outcome.
End-users who interact with the software once it is released for production use.

## Slide 4: Software Teams
How to lead?
How to organize?
How to motivate?
How to collaborate?
How to create good ideas?

## Slide 5: Team Leader
The MOI Model
  Motivation. The ability to encourage (by “push or pull”) technical people to produce to their best ability.
  Organization. The ability to mold existing processes (or invent new ones) that will enable the initial concept to be translated into a final product.
  Ideas or innovation. The ability to encourage people to create and feel creative even when they must work within bounds established for a particular software product or application.

## Slide 6: Software Teams
the difficulty of the problem to be solved
the size of the resultant program(s) in lines of code or function points
the time that the team will stay together (team lifetime)
the degree to which the problem can be modularized
the required quality and reliability of the system to be built
the rigidity of the delivery date
the degree of sociability (communication) required for the project
The following factors must be considered when selecting a software project team structure ...

## Slide 7: Organizational Paradigms
closed paradigm—structures a team along a traditional hierarchy of authority
random paradigm—structures a team loosely and depends on individual initiative of the team members
open paradigm—attempts to structure a team in a manner that achieves some of the controls associated with the closed paradigm but also much of the innovation that occurs when using the random paradigm
synchronous paradigm—relies on the natural compartmentalization of a problem and organizes team members to work on pieces of the problem with little active communication among themselves
suggested by Constantine [Con93]

## Slide 8: Avoid Team “Toxicity”
A frenzied work atmosphere in which team members waste energy and lose focus on the objectives of the work to be performed.
High frustration caused by personal, business, or technological factors that cause friction among team members.
“Fragmented or poorly coordinated procedures” or a poorly defined or improperly chosen process model that becomes a roadblock to accomplishment.
Unclear definition of roles resulting in a lack of accountability and resultant finger-pointing.
“Continuous and repeated exposure to failure” that leads to a loss of confidence and a lowering of morale.

## Slide 9: Agile Teams
Team members must have trust in one another.
The distribution of skills must be appropriate to the problem.
Mavericks may have to be excluded from the team, if team cohesiveness is to be maintained.
Team is “self-organizing”
  An adaptive team structure
  Uses elements of Constantine’s random, open, and synchronous paradigms
  Significant autonomy

## Slide 10: Team Coordination & Communication
Formal, impersonal approaches include software engineering documents and work products (including source code), technical memos, project milestones, schedules, and project control tools (Chapter 23), change requests and related documentation, error tracking reports, and repository data (see Chapter 26).
Formal, interpersonal procedures focus on quality assurance activities (Chapter 25) applied to software engineering work products. These include status review meetings and design and code inspections.
Informal, interpersonal procedures include group meetings for information dissemination and problem solving and “collocation of requirements and development staff.”
Electronic communication encompasses electronic mail, electronic bulletin boards, and by extension, video-based conferencing systems.
Interpersonal networking includes informal discussions with team members and those outside the project who may have experience or insight that can assist team members.

## Slide 11: The Product Scope
Scope
    Context. How does the software to be built fit into a larger system, product, or business context and what constraints are imposed as a result of the context?
    Information objectives. What customer-visible data objects (Chapter 8) are produced as output from the software? What data objects are required for input?
    Function and performance. What function does the software perform to transform input data into output? Are any special performance characteristics to be addressed?
Software project scope must be unambiguous and understandable at the management and technical levels.

## Slide 12: Problem Decomposition
Sometimes called partitioning or problem elaboration
Once scope is defined …
  It is decomposed into constituent functions
  It is decomposed into user-visible data objects
  or
  It is decomposed into a set of problem classes
Decomposition process continues until all functions or problem classes have been defined

## Slide 13: The Process
Once a process framework has been established
  Consider project characteristics
  Determine the degree of rigor required
  Define a task set for each software engineering activity
    Task set =
      Software engineering tasks
      Work products
      Quality assurance points
      Milestones

## Slide 14: Melding the Problem and the Process

## Slide 15: Process Decomposition
What process to choose (Chapter 2)
  Linear
  Incremental
  Evolutionary
  Spiral
  Concurrent

## Slide 16: The Project
Projects get into trouble when …
  Software people don’t understand their customer’s needs.
  The product scope is poorly defined.
  Changes are managed poorly.
  The chosen technology changes.
  Business needs change [or are ill-defined].
  Deadlines are unrealistic.
  Users are resistant.
  Sponsorship is lost [or was never properly obtained].
  The project team lacks people with appropriate skills.
  Managers [and practitioners] avoid best practices and lessons learned.

## Slide 17: Common-Sense Approach to Projects
Start on the right foot. This is accomplished by working hard (very hard) to understand the problem that is to be solved and then setting realistic objectives and expectations.
Maintain momentum. The project manager must provide incentives to keep turnover of personnel to an absolute minimum, the team should emphasize quality in every task it performs, and senior management should do everything possible to stay out of the team’s way.
Track progress. For a software project, progress is tracked as work products (e.g., models, source code, sets of test cases) are produced and approved (using formal technical reviews) as part of a quality assurance activity.
Make smart decisions. In essence, the decisions of the project manager and the software team should be to “keep it simple.”
Conduct a postmortem analysis. Establish a consistent mechanism for extracting lessons learned for each project.

## Slide 18: To Get to the Essence of a Project
Why is the system being developed?
What will be done?
When will it be accomplished?
Who is responsible?
Where are they organizationally located?
How will the job be done technically and managerially?
How much of each resource (e.g., people, software, tools, database) will be needed?
Barry Boehm [Boe96]

## Slide 19: Critical Practices (for performance -based management)
Formal risk management
Empirical cost and schedule estimation
Metrics-based project management
Earned value tracking
Defect tracking against quality targets
People aware project management
(To be covered in Chapters 14, 25, 26 & 27)